USER STORIES LLEGOYA


======================================================================

EPIC: Base Platform

======================================================================

ID: US-001

Title: Initialize Project

As a developers

We want to initialize the project with Typescript and Next.js

So that allow us have a strenght base for build LlegoYa

Description:

Create the initial project structure using Next.js and TypeScript,

configure source control and verify the application runs correctly.

Aceptance Criteria:

- GitHub repository created.

- GitFlow configured.

- Next.js project initialized.

- TypeScript configured successfully.

- Application starts without errors.

- Initial tests executed successfully.

Estimate:

5 Story Points

Subtasks:

- SCRUM-3 Create GitHub Repository

- SCRUM-4 Configure GitFlow

- SCRUM-5 Initialize Project

- SCRUM-6 Execute Project and Test

ID: US-002

Title: Workflow Setup

As a development team

We want to configure Jira and establish the project workflow

So that project management and task tracking are organized efficiently.

Description:

Configure Jira, create the project sprints, define the workflow,

and establish the initial user stories required for project management.

Acceptance Criteria:

- Jira project has been configured successfully.

- Project sprints have been created.

- Workflow statuses and transitions have been defined.

- Initial user stories have been registered in Jira.

- Team members can access and manage project tasks.

Estimate:

2 Story Points

Subtasks:

- SCRUM-8 Configure Jira

- SCRUM-9 Create Sprints

- SCRUM-10 Make Initial User Stories

- SCRUM-11 Define Workflow

ID: US-003

Title: GitFlow

As a PO

I want to make sure the flow of the logic in the project

For ensure the security and correct use the work

Description:

Configure and establish the GitFlow branching strategy for the project,

ensuring proper code integration, branch management, and a secure

workflow for development.

Acceptance Criteria:

- Default branches (such as main/master and develop) are created.

- First commit is successfully made to the repository.

- Branching strategy and rules are clearly defined and documented.

- Team members follow the established flow for feature development.

Estimate:

2 Story Points

Subtasks:

- SCRUM-13 Create default branches

- SCRUM-14 Make First commit

- SCRUM-15 Define Branches Strategy

ID: US-004

Title: Setup ESLint & Prettier

As a Workteam

We want to configurate tools

For ensure the security and coherence of the code

Description:

Configure ESLint and Prettier in the project to enforce code quality,

maintain a consistent coding style, and prevent syntax or formatting

errors across the codebase.

Acceptance Criteria:

- ESLint is installed and configured with the required rules.

- Prettier is installed and integrated with ESLint seamlessly.

- Husky is installed and configured to handle git hooks.

- A pre-commit hook is created to automatically format and lint code before committing.

- Code execution and validation tests run successfully without linting errors.

Estimate:

3 Story Points

Subtasks:

- SCRUM-17 Install ESLint

- SCRUM-18 Install Prettier

- SCRUM-19 Configurate ESLint + Prettier

- SCRUM-20 Install Husky

- SCRUM-21 Create Hook pre-commit

- SCRUM-22 Validate execution

ID: US-005

Title: Define Project Structure

As a developer

We want to define a files structure scalable

To organize correctly the code in the project

Description:

Establish a clean, modular, and scalable directory and file structure

for the project, ensuring proper code organization, readability,

and seamless long-term development.

Acceptance Criteria:

- Default files and directories are created according to the project architecture.

- Project logic is organized logically across folders.

- The structure is successfully verified and ready to be submitted to the project repository.

Estimate:

2 Story Points

Subtasks:

- SCRUM-24 Create default files

- SCRUM-25 Organize Logic

- SCRUM-26 Submit the project

ID: US-006

Title: Setup AI

As a developer

We want to install a local model of IA

For ensure the flow of the data in the project

Description:

Install and configure a local artificial intelligence model utilizing Ollama,

enabling secure, localized data processing and direct model execution

within the project environment.

Acceptance Criteria:

- Ollama is successfully installed on the development environment.

- The local Llama model version 3.1 is installed and available.

- The model executes successfully without runtime errors.

- Model communication is established and response outputs are fully validated.

Estimate:

3 Story Points

Subtasks:

- SCRUM-28 Install Ollama

- SCRUM-29 Install Llama model 3.1

- SCRUM-30 Execute Model

- SCRUM-31 Validate response

ID: US-007

Title: First AI Call

As a developer

We want to try the IA

For allow interactions with the clients in the future

Description:

Establish the initial integration with the local AI model by creating

a dedicated API route and verifying the request-response lifecycle with a test prompt.

Acceptance Criteria:

- API route for handling AI communication is created and operational.

- Test prompt can be successfully sent to the AI model.

- Response from the AI model is received and verified without errors.

Estimate:

3 Story Points

Subtasks:

- SCRUM-34 Create API route

- SCRUM-35 Send Test Prompt

ID: US-009

Title: Backlog

As a PO

I want to make the Backlog

For organize our production time and the deadlines

Description:

Define project goals, structure the product backlog by writing initial user stories,

prioritize tasks, and estimate story points to accurately manage production timelines.

Acceptance Criteria:

- Core problems and project requirements are defined.

- Initial set of User Stories is generated and documented.

- Product backlog is prioritized based on business value and dependencies.

- User stories are estimated using story points.

Estimate:

2 Story Points

Subtasks:

- SCRUM-38 Define Problem

- SCRUM-39 Create User Stories

- SCRUM-40 Prioritize Backlog

- SCRUM-41 Stimate US

ID: US-010

Title: Prisma Setup

As a developer

I want to design the schema for the Database

For the correctly structure of the information in the system

Description:

Design and implement the database architecture using Prisma ORM, setting up

the required relations, generating migrations, and configuring the client instance.

Acceptance Criteria:

- Database schema and structural data design are defined.

- Table relations and constraints are properly configured in Prisma.

- Database migrations are generated and applied successfully.

- Prisma client is initialized and verified within the application.

Estimate:

5 Story Points

Subtasks:

- SCRUM-43 Define Structure

- SCRUM-44 Create Relations

- SCRUM-45 Create Migrates

- SCRUM-46 Configurate Prisma

ID: US-011

Title: Mongo Setup

As a developer

We want to configurate MongoDB

For keep logs, context and dinamic data of the IA

Description:

Configure MongoDB Atlas and establish a reliable database connection to store

operational logs, context records, and dynamic unstructured information needed by the AI system.

Acceptance Criteria:

- MongoDB Atlas cluster is set up and configured correctly.

- Application establishes a stable database connection.

- System is capable of saving dynamic AI interactions and contexts.

- Persistent data storage lifecycle is successfully validated.

Estimate:

3 Story Points

Subtasks:

- SCRUM-48 Configurate Atlas

- SCRUM-49 Configurate Connection

- SCRUM-50 Save IA interaction

- SCRUM-51 Validate persistance

ID: SCRUM-153 (Feature)

Title: Register and Login

As the system

It want a Register and Login for allow people keep their data protected

Description:

Develop user authentication interfaces and integrate them with the backend services

and databases to ensure safe user registration, login operations, and secure data access.

Acceptance Criteria:

- User registration user interface is fully implemented.

- User login user interface is fully implemented.

- Authentication interfaces are securely connected to the backend services.

- User credentials and data access are persistent and validated against the database.

Estimate:

5 Story Points

Subtasks:

- SCRUM-154 Make Register Interface

- SCRUM-155 Make Login Interface

- SCRUM-156 Connect to backend and DB

ID: US-012

Title: Forms

As a client

I want to insert data through froms

For interact with the system in a easiest way

Description:

Develop functional user interface forms to collect data, incorporating

TypeScript for structural input validation and handling backend submission and error states.

Acceptance Criteria:

- User interface forms are created and fully interactive.

- Inputs are strictly validated on the client side using TypeScript.

- Data is successfully transmitted to the backend services.

- Form runtime errors and edge-case statuses are gracefully handled.

Estimate:

5 Story Points

Subtasks:

- SCRUM-53 Create UI forms

- SCRUM-54 Validate Inputs with TS

- SCRUM-55 Send Data to backend

- SCRUM-56 Manage Error statuses

ID: US-013

Title: Server Actions

As a developer

I want to implement Server Actions in next.js

For manage the backend logic efficiently

Description:

Implement Next.js Server Actions to safely encapsulate backend execution steps,

establishing database interactions and securing end-to-end data flows.

Acceptance Criteria:

- Server Actions are integrated into the Next.js execution layer.

- Database operational logic is tied directly into the server procedures.

- Error validation rules are applied inside the backend routines.

- Complete request-to-response workflows are validated without errors.

Estimate:

5 Story Points

Subtasks:

- SCRUM-58 Create Server Actions

- SCRUM-59 Connect DB

- SCRUM-60 Handle Errors

- SCRUM-61 Test complet flow

ID: US-014

Title: Embeddings

As the System

It want to transform data into embeddings, for allows efficient semantic searches

Description:

Establish an embedding pipelines sequence to transform unstructured incoming data assets

into distinct vector arrays suitable for semantic search evaluations.

Acceptance Criteria:

- The optimal embedding model setup is selected and instantiated.

- Plain context parameters are successfully converted into structured numerical vectors.

- Array output schemas and coordinate structures are validated.

- Generated data vectors are securely updated into persistence containers.

Estimate:

3 Story Points

Subtasks:

- SCRUM-63 Select Model Embedding

- SCRUM-64 Transform Data and make into vector

- SCRUM-65 Validate Format

- SCRUM-66 Save Embeddings

ID: US-015

Title: Vector DB

As a developer

I want to configurate a vectorial Database for store and search embeddings

Description:

Install and configure a localized vector storage system like pgvector or Chroma

to persist dynamic numerical data clusters and handle high-speed semantic queries.

Acceptance Criteria:

- Local vector database (pgvector/Chroma) is installed on the development node.

- Connection bridge is configured within the structural backend layer.

- Embedded records can be successfully saved to the collection.

- Vector database query execution speeds and results are verified.

Estimate:

5 Story Points

Subtasks:

- SCRUM-68 Install pgvector/chroma

- SCRUM-69 Configurate conection

- SCRUM-70 Insert data

- SCRUM-71 Validate queries

======================================================================

EPIC: Intelligent

======================================================================

ID: US-016

Title: Query To embeddings

As the system

It want to transform user's questions in vectors

For allow process in semantic searches

Description:

Develop a transformation pipeline to acquire user input queries and convert

them into high-dimensional data vector arrays for executing semantic search lookups.

Acceptance Criteria:

- User textual inputs are successfully captured by the application interface.

- Raw text string data is transformed accurately into a coordinate vector.

- Vector data schemas, dimensions, and formats are completely validated.

Estimate:

5 Story Points

Subtasks:

- SCRUM-73 Acquire input user

- SCRUM-74 Transform in a vector

- SCRUM-75 validate format

ID: US-017

Title: IA Responses

As the system

It want save conversations

So that improve the quality and use the data

Description:

Refine the main system prompt architectures and apply payload constraints

on AI operations to systematically log, limit, and store conversational contexts.

Acceptance Criteria:

- Structural system prompts are adjusted and optimized for higher response precision.

- Hard output token or entity limits are implemented for incoming generation streams.

- External or unverified response contexts are successfully intercepted and avoided.

Estimate:

5 Story Points

Subtasks:

- SCRUM-161 Fix and Improve System Prompt

- SCRUM-162 Put a Limit for Responses

- SCRUM-163 Avoid external responses

ID: US-018

Title: Refactor UX/UI

As the page

It want to improve the ui

So that the people can feel friendly with the app

Description:

Perform a comprehensive design overhaul of structural layouts including login screens,

informational decks, admin controls, and landing wrappers to elevate overall visual friendliness.

Acceptance Criteria:

- Login interactive layout blocks are visually upgraded.

- Central information and data-sharing cards are added to the interface.

- Core administration panel views are refactored for better clarity.

- Registration user flows are styled and improved.

- Principal landing presentation layout is fully updated.

Estimate:

5 Story Points

Subtasks:

- SCRUM-164 Improve Login cards

- SCRUM-165 Add Informational Cards

- SCRUM-166 Improve Admin View

- SCRUM-167 Improve Register

- SCRUM-168 Improve Landing

ID: US-019

Title: Design Charge Statuses

As the page

It want to manage charging views

So that make friendly the interaction and the times of waiting

Description:

Design and build synchronized responsive skeleton screens and loading indicators

across authentication, profile, and interactive action components to manage user waiting times.

Acceptance Criteria:

- Dynamic loading/charging view layouts are implemented inside the Login route.

- Interactive loading elements are integrated within the primary User dashboard view.

- Loading indicator states are bound to action execution buttons.

- Fully fluid responsive behaviors are verified across all loading components.

Estimate:

3 Story Points

Subtasks:

- SCRUM-170 Generate charging views in Login

- SCRUM-171 Generate Charging views in User view

- SCRUM-172 Generate charging buttons

- SCRUM-173 Design Responsive

ID: US-020

Title: Relational Data Base

As the system

It want to check and connect databases

So that show data in the projects

Description:

Establish relational data persistence checks and cross-table communication channels

to query, bind, and efficiently render platform-wide record sets.

Acceptance Criteria:

- Cross-database validation procedures are created to check matching information.

- Highly optimized utility data routing or query velocity functions are successfully established.

Estimate:

5 Story Points

Subtasks:

- SCRUM-175 Consult data between database

- SCRUM-176 Create Velocity functions

ID: US-021

Title: Evaluate IA prompt

As a developer

I want to analyze and test system behaviors

For ensure response consistency and quality

Description:

Establish evaluation procedures to measure prompt outputs, adjust structural prompt

engineering rules, and continuously review the quality of the generated AI responses.

Acceptance Criteria:

- AI structural prompts are adjusted and optimized based on operational metrics.

- Generated response contexts are thoroughly measured for semantic and factual quality.

Estimate:

2 Story Points

Subtasks:

- SCRUM-94 Adjust Prompts

- SCRUM-95 Measure quality responses

ID: US-022

Title: Map Routes

As a Client

I want a Map

So that allow watch real routes

Description:

Integrate an interactive mapping solution using Mapbox or Leaflet to visualize,

track, and pick real-world geographic coordinates and routing points within the application UI.

Acceptance Criteria:

- Mapbox or Leaflet interactive visual layout map is successfully initialized.

- Interactive coordinates and custom location selector points are operational on the map canvas.

Estimate:

8 Story Points

Subtasks:

- SCRUM-178 Implement MapBox/Leaflet Map

- SCRUM-179 Implement selector Points

ID: US-023

Title: Fine-Tuning

As a developer

I want to apply parameter adjustments to the local model

For optimize domain-specific behavioral tasks

Description:

Configure structural Low-Rank Adaptation (LoRA) settings, execute local training procedures,

and persist the resulting optimized weight adapters to save the refined domain model.

Acceptance Criteria:

- LoRA parameters and scaling dimensions are successfully configured.

- Execution of the fine-tuning training loop completes without standard errors.

- Resulting structural weights and fine-tuned model adapters are securely saved to disk.

Estimate:

5 Story Points

Subtasks:

- SCRUM-120 Configurate LoRA

- SCRUM-121 Execute training

- SCRUM-122 Save Model

ID: US-024

Title: Docs

As a developer

I want to structure structural system manuals

For secure project maintanability and onboarding setup

Description:

Compose comprehensive root markdown documentation including architecture definitions,

local software installation steps, environment configurations, and final structural operation guides.

Acceptance Criteria:

- A clear, structured root README.md file is added to the repository root.

- Technical platform architecture blueprints are documented.

- Local system setup and deployment guidelines are thoroughly explained.

- Production and final operational delivery document sheets are finalized.

Estimate:

2 Story Points

Subtasks:

- SCRUM-144 Create README.md

- SCRUM-145 Document Architecture

- SCRUM-146 Explain Setup

- SCRUM-147 Finish final Documentation

ID: US-025

Title: Demo

As a developer

I want to build feature review checks

For demonstrate stable platform capabilities to project stakeholders

Description:

Organize functional system verification rounds, consolidate technical review material,

and structure a slide presentation to run a final end-to-end integration feature demonstration.

Acceptance Criteria:

- Practical demonstration parameters and technical checklists are prepared.

- Built-in software features are successfully validated under runtime circumstances.

- Product visual materials and review presentation decks are built.

- Final validation user testing evaluations are passed without failures.

Estimate:

2 Story Points

Subtasks:

- SCRUM-149 Prepare Demo

- SCRUM-150 Validate Features

- SCRUM-151 Prepare Presentation

- SCRUM-152 Final Test

ID: US-026

Title: CI/CD

As a developer

I want to build automated delivery pipelines

For guarantee error-free code integrations and rapid system updates

Description:

Design automated workflows via GitHub Actions to systematically run code checks,

validate platform integration builds, and trigger continuous deployment deliveries.

Acceptance Criteria:

- GitHub Actions automation workflow files are created and triggered on code updates.

- Source code build routines compile successfully inside the automated runner environment.

- Automated code deployment integration sequences execute without configuration errors.

Estimate:

3 Story Points

Subtasks:

- SCRUM-136 Create workflow GitHub Actions

- SCRUM-137 Execute Builds

- SCRUM-138 Automatize deploy

ID: US-027

Title: Location Data

As a driver

I want to share my geolocation data

For allow users to track the bus position in real time

Description:

Implement the background services and transmission layer necessary to securely capture

and stream live geolocation coordinates from the driver's active application instance.

Acceptance Criteria:

- Background device GPS capture routines function correctly without interrupting the application flow.

- Coordinates data structure models are properly packed for messaging layers.

Estimate:

3 Story Points

Subtasks:

- SCRUM-182 Capture GPS coordinates

- SCRUM-183 Stream real-time coordinates

ID: US-028

Title: Update Bus Location

As a user

I want to watch the dynamic position of buses on the map

So that reduce my waiting times at the bus stop

Description:

Establish reactive frontend subscriptions to read real-time location stream payloads

and dynamically re-render bus location indicators over the active Mapbox map layout.

Acceptance Criteria:

- Live streaming positions feed accurately into the map component wrapper.

- Bus target icons update their coordinates seamlessly on the map interface without full page reloads.

Estimate:

5 Story Points

Subtasks:

- SCRUM-184 Connect frontend to live location streams

- SCRUM-185 Re-render active bus marker components

ID: US-029

Title: Dataset Format

As a developer

I want to restructure text data into structured instruction formats

For guarantee efficient local AI model contextualization

Description:

Design transformation scripts to clean, process, and map unstructured transit info

into standard instruction-response pairs to prepare training datasets for Llama 3.1 contextualization.

Acceptance Criteria:

- Unstructured mobility inputs are successfully parsed into prompt-instruction schemas.

- Textual dataset format distributions are fully validated for grammatical and operational consistency.

Estimate:

3 Story Points

Subtasks:

- SCRUM-117 Transform to format instruction

- SCRUM-118 validate consistance

ID: US-030

Title: Deploy

As a developer

I want to configure instance hostings on Azure App Service

For maintain a stable and highly available production environment

Description:

Configure Azure cloud architecture endpoints, establish container environment variables,

and submit build snapshots to provision a production site for the LlegoYa system layers.

Acceptance Criteria:

- Azure App Service production instances are completely configured and reachable.

- Complete frontend and backend project builds submit successfully without routing faults.

- Live system deployments are thoroughly tested and verified under stable response statuses.

Estimate:

3 Story Points

Subtasks:

- SCRUM-128 Configurate Azure App Service

- SCRUM-129 Submit project

- SCRUM-130 Validate Deploy